## Slide 1: Scrum-Agile vs. Waterfall
Dylan Dunagan
20 April 2025
CS-250 Software Development Lifecycle

## Slide 2: What is Scrum-Agile
Scrum-Agile is an iterative and team driven.
Focuses on delivering small increments of value quickly
Adjusts requirements based on feedback
Encourages collaboration, flexibility, and continuous improvement

## Slide 3: Key Scrum-Agile Roles
Product Owner
  Prioritizes the product backlog and user stories
  Represents customer needs
Scrum Master
  Facilitates Scrum events and practices
  Removes blockers and supports team productivity
Development Team
  Delivers working product increments each sprint
  Cross functional
Tester
  Ensures software quality
  Create and execute test cases based on user stories
Product Owner
Scrum Master
Development Team
Tester

## Slide 4: Agile Phases
Planning: Sprint planning, product backlog grooming
Requirements: Evolve through user stories and feedback
Design: Lightweight, revisited during each sprint
Development: Short iterations
Testing: Continuous and integrated into each sprint
Deployment: Releasing product
Maintenance: Ongoing improvements for future sprints
**It’s important to note that the SDLC phases happen iteratively and not sequentially through Agile.

## Slide 5: Waterfall Model
Linear and sequential
Each phase must be completed before moving to the next
Minimal room for changes once development starts
Testing occurs late in the cycle

## Slide 6: How Waterfall would differ
Requirements would be locked early, limiting flexibility
Client feedback comes late in the process
Team delivers one large release rather than incremental progress
Interruptions would be more difficult and more expensive.

## Slide 7: Choosing between Waterfall and Agile
Use Waterfall when:
  Requirements are fixed and well-understood
  Project is short-term and straight forward
  Heavily regulated environments
Use Agile when:
  Requirements may evolve
  User feedback is essential
  Project involves high uncertainty or innovation

## Slide 8: Recommendation
Agile supports collaboration, adaptability, and fast delivery
Scrum roles and iterative SDLC phases help teams stay aligned and focused
Agile offers better results for dynamic and evolving projects
Use Agile to leverage flexibility and a customer focused development

## Slide 9: Sources
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley
Kansy, D. (2024). Agile Values In a Modern Organization. Scientific Papers of Silesian University of Technology. Organization & Management.
Santoso, J. T., Raharjo, B., & Wibowo, M. C. (2024). Agile Project Management Practice to Support Project Management Success. Quality – Access to Success